 Since Report 1, our group has implemented a Minimum Viable Product, that, although elementary, is a good indication of the structure our solution is going to follow. Overall, the progress of the project is satisfactory : Most of the deadlines appearing in Report 1 were met, and extra efforts were produced to correct any slippage.

In particular, the state of our project is as follows:
-Using Django, we have implemented a simple portal where the public has the possibility to express its satisfaction or dissatisfaction .
-On top of the simple satisfaction vote, we have extended the functionality to accept written text input from the public. This text is stored our PostgreSQL Database along with the vote counts.
- We have also added the minimum functionality council and contractor pages , where the vote count and the comments can be viewed by the respective parties.
-Although not yet using Blockchain technology, we also have a mock version of a smart contract, which sends relevant messages to the concerned parties by using the information in the vote counts.

We can note that although we have touched upon most of the features discussed in Report 1 for our minimum solution, their implementation still remains fairly elementary, and requires improvements.
In particular, we can note the following high priority tasks:
- Add an implementation of a smart contract in the Blockchain to our current solution.
- Improve the front-end in terms of presentation and user-experience.
- Differentiate and filter displayed information in the council and contractor pages.

As discussed more in detail in the following sections, the technological and education overhead has, as anticipated, been significant. Our team makes continuous efforts in getting accustomed with the Django framework, the Ethereum technology, the testing frameworks and techniques and the website server and database management technologies.

As a conclusion ,we consider that the time-line discussed in Report 1 is still relevant. Nevertheless, implementing the Minimum Viable Product has enabled us to acquire both conceptual and practical insights which lead to reconsidering some aspects of our approach. For instance, we have decided that it is best to focus on a particular case-study in order to demonstrate our proof-of-concept. We will therefore attempt to demonstrate a specific instance of a mock contract between a borough and a waste management constructor. Details on the specific changes on the timetable will follow from the discussions in the sections below.